CONFIDENTIAL

Bid Response Plan

Compliance Matrix and Submission Programme

Master template — the controlling document for a live submission

| DOCUMENT OWNER | [DOCUMENT OWNER NAME], [DOCUMENT OWNER ROLE] |
| --- | --- |
| VERSION | [VERSION NUMBER] |
| LAST REVIEWED | [LAST REVIEWED DATE] |
| NEXT REVIEW DATE | [NEXT REVIEW DATE] |
| CLIENT | [CLIENT LEGAL NAME] |
| ENGAGEMENT REFERENCE | [ENGAGEMENT REFERENCE] |
| BID LEAD | [BID LEAD NAME] |
| DATE PREPARED | [DATE] |

# SECTION A — SUBMISSION PARTICULARS

| REF | ITEM | ENTRY |
| --- | --- | --- |
| A.1 | Contracting authority | [CONTRACTING AUTHORITY NAME] |
| A.2 | Contract title and reference | [CONTRACT TITLE] — [CONTRACT REFERENCE] |
| A.3 | Lot(s) bid for | [LOTS] |
| A.4 | Portal | [PORTAL NAME] — [PORTAL URL] |
| A.5 | Client portal login held by | [PORTAL ACCOUNT HOLDER NAME] |
| A.6 | Clarification deadline | [CLARIFICATION DEADLINE] |
| A.7 | Submission deadline | [SUBMISSION DEADLINE DATE AND TIME] |
| A.8 | Internal deadline for final draft to client | [INTERNAL FINAL DRAFT DEADLINE] |
| A.9 | Target submission date | [TARGET SUBMISSION DATE] |
| A.10 | Total questions requiring a response | [NUMBER] |
| A.11 | Total word allowance across all responses | [TOTAL WORD ALLOWANCE] |
| A.12 | Attachments required | [NUMBER] |

Rule: the target submission date is not less than [BUFFER DAYS] working days before the deadline. Portal failures on the final day are the most common cause of a lost bid.

# SECTION B — COMPLIANCE MATRIX

Every requirement in the tender documents, its source, and where it is answered. No requirement is left unmapped.

| REF | REQUIREMENT | SOURCE DOCUMENT AND CLAUSE | TYPE | RESPONSE LOCATION | WORD LIMIT | WEIGHTING | OWNER | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B.1 | [REQUIREMENT] | [DOCUMENT] cl. [CLAUSE] | [PASS-FAIL / SCORED / INFORMATION / ATTACHMENT] | [RESPONSE LOCATION] | [WORD LIMIT] | [WEIGHTING]% | [OWNER] | [NOT STARTED / DRAFTED / REVIEWED / FINAL] |
| B.2 | [REQUIREMENT] | [DOCUMENT] cl. [CLAUSE] | [TYPE] | [RESPONSE LOCATION] | [WORD LIMIT] | [WEIGHTING]% | [OWNER] | [STATUS] |
| B.3 | [REQUIREMENT] | [DOCUMENT] cl. [CLAUSE] | [TYPE] | [RESPONSE LOCATION] | [WORD LIMIT] | [WEIGHTING]% | [OWNER] | [STATUS] |
| B.4 | [REQUIREMENT] | [DOCUMENT] cl. [CLAUSE] | [TYPE] | [RESPONSE LOCATION] | [WORD LIMIT] | [WEIGHTING]% | [OWNER] | [STATUS] |
| B.5 | [REQUIREMENT] | [DOCUMENT] cl. [CLAUSE] | [TYPE] | [RESPONSE LOCATION] | [WORD LIMIT] | [WEIGHTING]% | [OWNER] | [STATUS] |

# SECTION C — PASS / FAIL GATES

Any failure here ends the bid regardless of quality elsewhere.

| REF | GATE | REQUIREMENT | POSITION | EVIDENCE | CLEARED |
| --- | --- | --- | --- | --- | --- |
| C.1 | Exclusion grounds | No mandatory ground applies | [POSITION] | [EVIDENCE] | [YES / NO] |
| C.2 | Turnover threshold | £[REQUIRED TURNOVER] | £[ACTUAL TURNOVER] | [EVIDENCE] | [YES / NO] |
| C.3 | Insurance levels | [REQUIRED LEVELS] | [ACTUAL LEVELS] | [EVIDENCE] | [YES / NO] |
| C.4 | Mandatory accreditation | [REQUIRED ACCREDITATION] | [POSITION] | [EVIDENCE] | [YES / NO] |
| C.5 | Carbon Reduction Plan | [REQUIRED / NOT REQUIRED] | [POSITION] | [EVIDENCE] | [YES / NO] |
| C.6 | Evergreen assessment level | [REQUIRED LEVEL] | [ACTUAL LEVEL] | [EVIDENCE] | [YES / NO / NOT APPLICABLE] |
| C.7 | Contract examples | [NUMBER REQUIRED] | [NUMBER HELD] | [EVIDENCE] | [YES / NO] |
| C.8 | Central Digital Platform information shared | [REQUIRED / NOT REQUIRED] | [POSITION] | [EVIDENCE] | [YES / NO] |
| C.9 | [ADDITIONAL GATE] | [REQUIREMENT] | [POSITION] | [EVIDENCE] | [YES / NO] |

# SECTION D — SCORED QUESTION PLAN

One block per scored question.

Question reference: [QUESTION REFERENCE] · Weighting: [WEIGHTING]% · Word limit: [WORD LIMIT] · Owner: [OWNER]

| ITEM | ENTRY |
| --- | --- |
| Question as asked | [QUESTION TEXT] |
| What the evaluator is actually testing | [EVALUATION INTENT] |
| Scoring methodology and what scores full marks | [SCORING METHODOLOGY] |
| Required content, point by point | [CONTENT POINTS] |
| Evidence to be cited | [EVIDENCE REFERENCES] |
| Case study to be used | [CASE STUDY REFERENCE] |
| Reusable content available | [RESPONSE LIBRARY REFERENCE] |
| Client input required, and from whom | [CLIENT INPUT REQUIRED] — [PERSON] |
| Client input deadline | [INPUT DEADLINE] |
| Draft due | [DRAFT DUE DATE] |
| Review due | [REVIEW DUE DATE] |
| Word count of final draft | [FINAL WORD COUNT] |
| Status | [NOT STARTED / AWAITING CLIENT INPUT / DRAFTED / REVIEWED / CLIENT APPROVED / FINAL] |

# SECTION E — PROGRAMME

| WORKING DAY | DATE | ACTIVITY | OWNER | COMPLETE |
| --- | --- | --- | --- | --- |
| D-[NUMBER] | [DATE] | Tender documents read in full; compliance matrix built | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Pass/fail gates checked; bid confirmed viable | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Clarifications raised | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Client input session held | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | First drafts complete | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Internal review complete | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Client review and comment | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Revisions incorporated | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Pricing finalised by client | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Final quality assurance review | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Client written approval to submit | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Client uploads and submits | [OWNER] | [YES / NO] |
| D-[NUMBER] | [DATE] | Submission receipt confirmed and filed | [OWNER] | [YES / NO] |

# SECTION F — ATTACHMENTS SCHEDULE

| REF | ATTACHMENT | SOURCE | FORMAT REQUIRED | FILE NAMING CONVENTION | HELD | UPLOADED |
| --- | --- | --- | --- | --- | --- | --- |
| F.1 | [ATTACHMENT] | [SOURCE] | [FORMAT] | [FILE NAME] | [YES / NO] | [YES / NO] |
| F.2 | [ATTACHMENT] | [SOURCE] | [FORMAT] | [FILE NAME] | [YES / NO] | [YES / NO] |
| F.3 | [ATTACHMENT] | [SOURCE] | [FORMAT] | [FILE NAME] | [YES / NO] | [YES / NO] |

# SECTION G — RISKS TO THE SUBMISSION

| REF | RISK | LIKELIHOOD | IMPACT | MITIGATION | OWNER |
| --- | --- | --- | --- | --- | --- |
| G.1 | [RISK] | [HIGH / MEDIUM / LOW] | [HIGH / MEDIUM / LOW] | [MITIGATION] | [OWNER] |
| G.2 | [RISK] | [LIKELIHOOD] | [IMPACT] | [MITIGATION] | [OWNER] |
| G.3 | [RISK] | [LIKELIHOOD] | [IMPACT] | [MITIGATION] | [OWNER] |

# SECTION H — SUBMISSION RECORD

| REF | ITEM | ENTRY |
| --- | --- | --- |
| H.1 | Date and time submitted | [SUBMISSION DATE AND TIME] |
| H.2 | Submitted by | [SUBMITTER NAME] |
| H.3 | Portal confirmation reference | [CONFIRMATION REFERENCE] |
| H.4 | Confirmation screenshot or email filed | [YES / NO] — [LOCATION] |
| H.5 | Complete submission copy retained | [YES / NO] — [LOCATION] |
| H.6 | Expected outcome date | [EXPECTED OUTCOME DATE] |
| H.7 | Debrief analysis engagement offered | [YES / NO] |

Document Owner: [DOCUMENT OWNER NAME], [DOCUMENT OWNER ROLE] | Version: [VERSION NUMBER] | Last Reviewed: [LAST REVIEWED DATE] | Next Review Date: [NEXT REVIEW DATE]

Prepared by Marhana & Co Consulting Ltd | Reference: [ENGAGEMENT REFERENCE] | Client: [CLIENT NAME] | Classification: [CLASSIFICATION]